# RGA Meeting Minutes

Contents

March 6, 2026	2

February 20, 2026	3

February 13, 2026	6

February 6, 2026	8

# March 6, 2026

Meeting With Robinson Next Wednesday at 6 pm

Things we want to have done by then to show Robinson

☒Big Muff Protoboard

☒Overdrive Protoboard

☐Phase 90 Protoboard

☐Pre-amp Protoboard

☐Power Stage Protoboard

☐A digital effect or Recording

This allows us to demonstrate our full path of the RGA

Other Deadlines Coming Up

Board schematics and layouts by end of day Saturday:

- Big Muff

- Overdrive

- Phase 90

- Pre-Amp

- Power Stage

- Power Board

- Analog Controller

This is every board except for digital board which we already ordered. We have a lot of work to do

I would like to get these boards ordered by Tuesday at the latest. This gives 3 weeks for them to be made and should be here when we get back from spring Break.

Division of Labor after Board Orders

There will be a hardware lull while boards are being made, but we must keep being productive towards the end produce.

- Andrew: Continue to work on USB and digital effects

- Kyle: Work on code for analog controller

- Marco: Create the enclosure

- Joseph: Plan board placements, interface placements, and harnessing

Open Mic

# February 20, 2026

Parts List

- Still needs to happen. If we have extra time at the end of this meeting, we should come up with the list

Driver and Enclosure

- Monday is the day we will go to shop for a driver and enclosure at a used guitar parts store

- People going: Kyle, Marco, Joseph

Meeting with Robinson Next Week

☒ Digital effects done in MATLAB

☐ Input and output from Daisy seed??

☐ Digital and recording board

☐ Big muff demo board

☐ Analog controller board

☐ Power board

☐ Overdrive/chorus board

Dividing up the rest of the work for the meeting next week

Kyle: Schematic for digital and recording board and chorus board

Marco: Big Muff Demo Board, Layout for digital recording and chorus

Joseph: Analog controller board, And redo power board

Andrew: Input and output from daisy seed??? Maybe an effect???

GitHub

Special thank you to Joseph for joining and putting progress onto GitHub (yippee).

Now we are still only missing Andrew

Open Mic

I (Kyle) would like an official list of all the effects we are including for RGA so to put it on GitHub and better monitor progress.

- Delay

- Tuner

- Drop

- Big muff

- Overdrive

- Chorus

- Phase 90

Board ordering Tuesday.

- Power Borad

- Analog Controller Board

- Digital and Recording Board

- Chorus

Parts list

☐ 120 V AC to 12 V DC converter

☐ 12-3.3 DCDC converter

☐ Positive and Negative LDO

☐ SMD 0603

☒ Board-to-board Connectors

☐ Molex Connects

☐ Op-amps

☒ Power cable

☐ Power plug (male)

☒ Pots

☐ Pot covers

☐ ¼ inch guitar jack

☒ 3.5 mm jack

☒ USB A plug (female)

☒ Rotary knob

☐ SMD push buttons

☒ Switches

☐ analog controller switch

☐ digital pots (4131-503)

# February 13, 2026

Parts List

- Put together a parts list so we can see what we actually need to buy for this project and what we can get from Senior Design

  - Assign a person/people to this

  - Person: Kyle, Marco, Joseph -> work on this before next meeting

Meeting with Robinson

- 2 Fridays from now, we plan to meet with Robinson and show him our progress.

  - Things we want done by then

    - Digital effects in MATLAB all done

    - Input and output of daisy seed

    - Digital/recording Board

    - Big Muff Demo

    - Analog Controller

    - Power Board

    - Overdrive Protoboard

Driver and Enclosure

- Possible course of action: Buy a used amp that sounds nice and harvest the driver and enclosure.

  - Pros, we get a driver and enclosure for relatively cheap

  - Cons, we must pay for this ourselves

- Plan a date to go shopping

  - ..

GitHub

Please make a commit!

- It will help everyone keep each other accountable for work they have done and are working on.

Items From Last Week

- We found a screen (check GitHub)

- Connector decision?

  - Male and Female header pins

Open Mic

# February 6, 2026

Robinson offered to buy us a driver

- we need to look into what we would like so we can tell him

- timeline for this is the next week, 2 weeks at most

Join the GitHub repositories I set up.

- This should be where all of our documentation goes as it is easily and readily available to everyone

- Task boards have been setup to better organize what we will get done

- These tasks should be kept to a 1-3 week time period

Connector design

- I have some examples in the GitHub

- We should have a decision on this before we have finalized any board designs

Budget Constrains

- Need to see how expensive boards are with Marco's Big Muff board

- We might need to try and combine boards to cut costs (if that will cut costs)

Recording

- This should become a priority after basic Daisy Seed DAC/ADC is figured out

- We never really decided on what storage medium to use

We only have like 2 months before we said things would be here and be ready to test.

Open Mic

Board Assignments:

- Joseph

  - Power Stage, Tone Stack & Pre-Amp, Analog Controller, Overdrive (tentative)

- Marco

  - Digital and Recording Board, Big Muff, Phaser, Power Amp

Board Ordering Dates:

February 23 - Digital and Recording Board, Analog Controller, Big Muff, Power Amp

March 23 -

Effect division:

- Kyle

  - Chorus/Drop, Analog Control MCU,

- Andrew

  - Delay, Screen, Recording

MISC

- Find screen to use

- recording will be an option on screen

recording will happen inside daisy seen and write straight to USB.